## Steering Committee Member

### Description

The Steering Committee is the primary source for the company’s long-term goals and vision. The Steering Committee sets priorities, approves scope, and resolves company-wide issues. The Steering Committee aids in promoting the SAP implementation program throughout the organization.

##### Typical Responsibilities of Steering Committee Members

Recommended membership:

- Corporate officers

- Program/Project Manager

- Strategic partners (SAP, 3rd party systems integrator)

- Customer Key Stakeholders

Executive Steering Committee meetings must be held on a regular basis. The frequency depends on the complexity or the status of the program.

### Skills Profile

### Key Tasks

The primary responsibilities of the executive Steering Committee Members include:

- Communicate corporate support for the program throughout the company

- Serve as primary source for the company’s long-term goals and vision

- Establish global policies needed to support implementation

- Set priorities and approve scope for the program

- Approve changes to the global implementation strategy

- Approve changes to the SAP R/3 hierarchy

- Support/approve a multi-year program funding plan. This may require the approval of the Board of Directors.

- Approve the annual budget

- Review progress, provide guidance and oversight

- Resolve escalated issues in a timely manner

- Monitor and communicate progress and status to company executives on a regular basis

- Commit the required resources to the program

- Generate timely decisions in order to help the Program/Project Manager accomplish the program goals

##### Customer Key Stakeholders

- Take ownership of the recommendations that are made in Phase 2 and help to build a business case for these recommendations in Phase 3

- Identify and manage additional resources for the justification and execution of value cases