## Technical Team Member

### Description

The Technical Team Member manages the completion of all technical project deliverables. The Technical Team Member must be able to work with the Program/Project Manager to complete the technical requirements planning, and to plan and manage the technical scope and resources schedule. The Technical Team Member is responsible for the overall technical architecture of the system. This role is also referred to as the System or Technical Architect in some implementations.

Depending on the size and complexity of the implementation, this person can also fill one of the following roles:

- System Administrator

- Database Administrator

- Network Administrator

- Authorization Administrator

- Programmer/Developer

### Skills Profile

### Other Related Skills

| Product | Required Skills |
| --- | --- |
| BW | - Administrator Workbench |
| CRM | - Mobile Sales/Mobile Service Workbench |
| All products | - Advanced application software skills, including presentation, spreadsheet, word processing, and project management applications |

### Key Tasks

The primary responsibilities of the Technical Team Member include:

- Act as the liaison to the business process team

- Ensure that the technical requirements for the system are met

- Ensure that the necessary technical skills are available to the project

- Ensure that the technical design is appropriate and that the design will support future system upgrades

- Communicate and provide day-to-day technical direction of the project, including detecting project deviations

- Be responsible for taking immediate corrective action in case of deviation

- Develop and manage the cutover plan

Customer Technical Team Member:

- Provide guidance and advice for all technical aspects of the system implementation project from the customer’s perspective

- Ensure that data is available for interfaces and conversions in a standard SAP format

- Learn the technical aspects of the SAP System in sufficient detail to support the system after implementation

- Hold responsibility for data conversions and interfaces from the customer’s perspective