## Slide 1
Portal Deployment
Strategy

## Slide 2: Deployment Types
To guarantee a stabil portal platform and equally enforce content actuality and attractiviness, the following basic deployment types should be distinguished:
Content Staging and Content Management Deployment
Development Deployment
  Major Development Deployment
  Mini Development Deployment?
Full Deployment (only for building up new Portal Systems)
These deployment „types“ can be distinguished in terms of process, cycle, responsibility and master portal system.
Another issue is the management of platform hotfixes and patches (-> separate strategy required).

## Slide 3: Content Staging Deployment
Related to „intranet“ content, which is created by an editorial process – content gets displayed via standard Intranet-iViews (integrated WCM)
Process:
  Creation and change of static content (in WCM)
  Approval and release (in WCM)
  Integration into portal via iView (new or existing instance)
  Integration of new iView in portal page (existing)
  Deployment
Cycle: ad hoc - weekly
Responsible: Editors
Master Portal: RedProd

## Slide 4: Content Management Deployment
Related to maintenace of roles, worksets and page layouts
Process:
  Maintenance of the portal content objects via administration functions of the editorial portal (RedProd)
  Test
  Deployment
Cycle: 1-2 weeks
Responsible: Content Manager
Master Portal: RedProd

## Slide 5: Mini Development Deployment
Related to
  Changes to existing iViews (properties, code corections)
  Changes to existing pages, worksets and roles
  Minor iView developments
Process:
  Corection request
  Development/portal administration activity
  Test
  Deployment
Cycle: monthly
Responsible: Portal Development Team
Master Portal: Dev

## Slide 6: Major Development Deployment
Related to
  Implementation of new content scenarios
  New iviews, pages, worksets and roles
  Platform modifications, branding and layout
Process:
  Functional Requirement
  Development/portal administration activity
  Test
  Deployment
Cycle: 3-6 months
Responsible: Portal Development Team
Master Portal: Dev

## Slide 7: Deployment Paths
PDK
PDK
PDK
Dev
PreProd
Prod
RedProd (editorial system)
 ad hoc/weekly
 3-6 Monate
 1-6 months
 1-6 months
 weekly
master system for portal
platform and new master iViews
master system for all
other content objects