## Strategic Assessment Methodology Overview for CBI Roadmap

### Definition

The goal of the Strategy Assessment is to analyze the applicability of the installed SAP solution and the business processes in use against a company’s business and IT strategies. The Strategy Assessment provides the customer with a map between their strategic direction and where SAP and our partners can be their solution provider.

### Purpose

This level of assessment is most applicable when a major change has occurred in a company’s overall direction.

#### Business Assessment Overview Table

| Phase | Work Package or Activity Group | Activities | Tools or Key Accelerators | Roles | Deliverables |
| --- | --- | --- | --- | --- | --- |
| 1 | Initiate Program Planning Gather Business Performance Data Prepare and Conduct Detailed Planning Prepare for On-site Assessment | The first phase of the Strategy Assessment is primarily used for planning phase 2 of the assessment. Identifying deliverables, and setting up a project that will support these deliverables, are the key activities that the CBI methodology supports | Solution Map Composer, Reverse Business Engineer, Performance Measurement Studies | Program Manager, Customer Program Manager | Project Scope, Resources, Timeline, etc. defined |
| 2 | All work packages | Activities in phase 2 focus on the detailed gathering of information, organizing this information into recommendations, and delivering a value proposition to the customer | CBI Q&Adb used to capture assessment information; Value Model Template used to organize recommendations | Program Manager, Customer Program Manager, Assessment Team, Customer Subject Matter Experts | Executive Presentation to the customer, with Value Proposition as supporting documentation |
| 3 | All Work packages | Activities in phase 3 focus on the development of Value Cases for the recommendations from Phase 2 and their successful execution | Value Chain template | Program manager, Customer Program Manager, Program Sponsor, Customer Program Sponsor | Selected Value Cases approved for execution |
| 4 | All Work packages | Activities in phase 4 focus on the establishing of continuous improvement within the customer's organization. They also focus on validating the results of the improvement programs that were executed in phase 3 |  |  |  |